## Slide 2: Ministry of Higher Education Herat University Computer Science Faculty Department (Software Engineering)
Prepared by: Nesarahmad Morady
Supervisor: Mr. Abdul Khaleq Herawi
Date: 2024
Agile vs Waterfall: Choosing Appropriate Project Management Methodology For Herat Computer Science Faculty Archive Management System

## Slide 3
Contents:
Introduction
Problem statement
Research objective
Research questions
Research significance
Literature review
Research Methodology
Research material
Result
Discussion
Conclusion
Reference
2024/9/17
1

## Slide 4
Introduction:
2
2024/9/17
Software development methodology has changed.
Agile and waterfall became more popular than other methodologies.
This study compares these two by using AMS as a case study.
It will provide evidence-based recommendations

## Slide 5
Problem Statement:
Developing software projects ,should be efficient, meet stakeholder requirements and powerful risk management.
Project managers and developers often struggle to chose appropriate methodology between agile and waterfall.
This gap in knowledge and indecision can result in delays, increased costs, and compromised project quality
2024/9/17
3

## Slide 6
Research objective:
Main Objective:
Comparing agile and waterfall in the archive management system of Herat computer science.
Sub Objective:
1- Evaluating the development process in both methodologies.
2- Comparing risk identification and mitigation strategies in both methodologies.
2024/9/17
4

## Slide 7
Research question:
Main Question:
How to compare waterfall and agile in the Herat computer science faculty archive management system?
Sub Question:
1- How to Evaluate the development process in both methodologies?
2- How to compare risk identification and mitigation strategies in both methodologies?
2024/9/17
5

## Slide 8
Research significance
Effective risk-mitigating strategy
Institutional
Decision-Making
Software Engineering Practices
Guidance for Methodology Selection
2024/9/17
6

## Slide 9
Literature review:
(Thesing T. F., 2021) have done research (based on 15 expert interviews) and an experiential survey...
(Awad M. , 2005)compared the two methodologies in terms of customer satisfaction and project success rates.
2024/9/17
7

## Slide 10
Research methodology:
Instrumental Case Study:
Is a qualitative research method used to gain a deeper understanding of a particular issue through investigating a specific case.
The key benefit case study is that the researcher examines a case not just for its own sake, but to gain insights that can be applied to other cases.
provides the opportunity to deeply examine the development and comparison of Agile and Waterfall.
2024/9/17
8

## Slide 11
Process of conducting the research methodology
Case selection
Development process
Risk management
Data collection
Analysis
2024/9/17
9

## Slide 12
Research material
AI
Spring boot
YouTube
Waterfall
Agile
VSCode
AMS
GoogleScholarr
Research gate
Trello
My SQl
Java
2024/9/17
10

## Slide 13
Result
Metric | Agile(kanban) | Waterfall(gant chart)
Total tasks | 18 | 33
Total task completed | 15 | 29
Total task planed | 19 | 33
Task completion rate | 83.3% | 87%
Average time per task | 5 h | 2.7 h
Total risk identified | 6 | 5
Total risk mitigate | 4 | 4
High impact risks | 3 | 2
Risk frequency | 3 | 3
2024/9/17
11

## Slide 14
Discussion
2024/9/17
Development process:
Agile completed 15 out of 18 and Waterfall 29 out of 33 tasks.
task completion rate of Waterfall 87% vs. Agile’s 83.3%.
Agile proved to be more efficient in responding to stakeholder feedback.
13

## Slide 15
Discussion:
Risk Management:
Agile encountered 6 risks and mitigated 4 of them.
Waterfall encountered 5 risks and mitigated 4 of them.
Agile showed more active in mitigating risks than waterfall
14
2024/9/17

## Slide 16
Conclusion:
2024/9/17
15
The waterfall is better than agile in the development process.
Agile mitigates more risks than waterfall.
In this project agile worked better because new requirements arose in the middle of the project.

## Slide 17
Reference:
Andrei, B. A., Casu-Pop, A. C., Gheorphe, S. C., & Boiangiu, C. A. (2019). A study on using waterfall and agile methods in software project management. Journal of Information Systems & Operations Management, 125-135, 11.
Awad, M. (2005). A comparison between Agile and traditional software development. The University of Western Australia, 84.
Beck, K., Beedle, M., VanBennekum, A., Cockburn, A., Cunningham, W., Fowler, M., & Jeffries, R. (2001). agilemanafasto.com. Retrieved from http:/manafasto.com
Begel, A., & Nagappan, N. (2007). Usage and Perceptions of Agile Software Development in an Industrial Context. First International symposium on empirical software, 6.
Boehm, B., & Turner, R. (2023). Using risk to balance Agile and plan-driven methods. Computer, 36(6), 57-66, 11.
Broy, M. (2006). Challenges in automotive software engineering. Proceedings of the 28th International Conference on Software Engineering, 10.
casteren, & Wilfer van. (2017). The Waterfall Model and Agile Methodologies: A comparison by project characteristics. Open university Nederland, 7.
Cockburn, A. (2004). Crystal Clear: A Human-Powered Methodology for Small Teams.
Conboy, K. (2009). Agility from first principles: Reconstructing the concept of agility in information systems development. Information Systems Research, 20(3), 329-354, 11.
2024/9/17
16

## Slide 18
Reference:
Cusumano, M., & Smith, S. (August 16, 1995). Beyond the Waterfall: Software Development at Microsoft. MIT Sloan School of Management International Business Machines, 34.
Dingsøyr, T., Dybå, T., & Moe, N. B. (2010). Agile software development: Current research and future directions. Springer Science & Business Media, 9.
Felsing, J. M., & Palmer, S. R. (2002). A Practical Guide to Feature-Driven Development. Prentice Hall. 36  Fortaleza, R. G. (2023). EFFECTIVENESS ANALYSIS OF WATERFALL AND AGILE PROJECT MANAGEMENT METHODOLOGIES – A CASE STUDY FROM MACAU'S CONSTRUCTION INDUSTRY. University of Saint Joseph, Macau, SAR China (v. 12, n. 1, p. 23-38, 16.
Gaborov, M., Karuović, D., Kavalic, M., Radosav, D., Milosavljev, S., Stanisaljev, S., & Bushati, J. (2021). Comparative analysis of agile and traditional methodologies in IT project management. Journal of Applied Technical and Educational Sciences, 11(4), 1 ArtNo, 24.
Highsmith, J., & Cockburn, A. (2001). Agile Software Development: The Business of.
Hoda, R., Noble, j., & Marshall, s. (2011). The impact of inadequate customer collaboration on self-organizing Agile teams. Information and Software Technology, 53(5), 521-534, 8.
Itamar, S., Michel dos, S., Joseph , B., Jan van, d., & Jos, V. (2010). A DECISION FRAMEWORK FOR SELECTING A SUITABLE. Delft University of Technology, Jaffalaan 5, 2628 BX Delft, The Netherlands, 10.
 Leau, Y., Khong Loo, W., Tham, W., & Tan, S. (2012). Software Development Life Cycle AGILE vs Traditional Approaches. School of Engineering and Information Technology Universiti Malaysia Sabah, Malaysia, 6.
2024/9/17
17

## Slide 19
Reference:
Maassen, M. A. (2018). Product development models in the IT sector Waterfall to Agile Project Management models in the case of AVIRA SOFT SRL. In Proceedings of the International Conference on Business Excellence (Vol. 12, No. 1, pp. 568-578), 11.
Petersen, K., & Wohlin, C. (2010). The effect of moving from a plan-driven to an incremental. Empirical Software Engineering,15(6), 654-693, 40.
PK.Raghunath, S.Velmourougan, P. Davachelvan, S.Kayalvizhi, & R.Ravimohan. (January 2010). Evolving A New Model (SDLC Model-2010) For Software Development Life Cycle (SDLC). IJCSNS International Journal of Computer Science and Network Security, VOL.10 No.1, 8.
Royce, W. W. (1970). Managing the Development of Large Software Systems. Proceedings of EEE WESCON, 1-9, 11.
Schwaber, K., & Sutherland, J. (2013). AGILE AND WATERFALL CHOOSE A DEVELOPMENT PROCESS. The Scrum Guide. Scrum.org., 6.
Sommerville. (2016). Software Engineering. Chicago: Pearson.
Thesing, T. F. (2021). Agile versus waterfall project management: decision model for selecting the appropriate approach to a project. Procedia Computer Science, 181, , 11.
Thesing, T., Feldmann, C., & Burchardt, M. (2022). A comparison between Agile and traditional software development methodologies. Procedia Computer Science,181,746 756., 6.
2024/9/17
18

## Slide 20
Reference:
Yu Beng Leau, Wooi Khong Loo, Wai Yip Tham, & Soo Fun Tan. (2012). Software Development Life Cycle AGILE vs Traditional Approaches. School of Engineering and Information Technology Universiti Malaysia Sabah, Malaysia, 6.
2024/9/17
19

## Slide 21
?